## Slide 1: Overview of Core CCR obligations
Work in progress
Work not started
Work approved
Status of methodology developments
G.VISAN
More information can be found on Core CCR webpage: https://www.entsoe.eu/network_codes/ccr-regions/#core
Network Code/Guideline |  | Art. | CCR Obligation | Current status of methodology developments | ENTSO-E Website Link
CACM | Day ahead | 20ff | Common Capacity Calculation Methodology for Day ahead | First version of the methodology approved by ACER decision (21/02/2019). | Final version of the methodology available here
 |  |  |  | First amendment submitted to NRAs on 16/11/2020. Core NRAs and DG ENER asked for shifting go-live to 02-'22 in favour of ICP | 
 |  | 27.2 | Setting up Coordinated Capacity Calculator | Closed | 
 | Intraday | 20ff | Common Capacity Calculation Methodology for Intraday | Methodology was approved by ACER (21/02/2019). | Final version of the methodology available here Available here is the ACER decision 02-2019
 |  |  |  | Depending on outcomes of DA amendment, next steps will be decided on a potential amendment. | 
 |  | 27.2 | Setting up Coordinated Capacity Calculator | Closed | 
SO GL | Regional Security Coordination | 76.1 | Proposal for common provisions for regional operational security coordination | ACER decision for ROSC was received on 04/12 /2020. | ACER Decision Final Approval available here
EBGL | Electricity Balancing | 41 & 42 | TSOs may submit proposals for the allocation of CZC for the exchange of balancing capacity, based on a market-based approach (41) and/or an approach based on economic efficiency (42) | RfA was received on 1208/2020, RfA proposal was submitted on 04/12/2020. Currently, EBGL MBM and EE are under NRA approval, until 22/02/2021 | Request for Amendment can be found here for 41 and here for 42.1

## Slide 2: Overview of Core CCR obligations
Status of methodology developments
G.VISAN
Network Code/Guideline |  | Art. | CCR Obligation | Current status of methodology developments | ENTSO-E Website Link
CACM | Redispatch & Counter-trading | 35.1 | Proposal for a coordinated RD & CT | An ACER decision was received on 04/12/2020. | ACER Decision Final Approval available here
 |  | 74.1 | Proposal for RD&CT cost sharing | An ACER decision on Core RD&CT CS methodology was issued on 30/11/2020. | 
 |  | 74.7 | Further harmonize redispatching and countertrading cost sharing methodologies with other CCRs | Not started due to ongoing approval processes in other CCRs. | 
 |  | 35.3 | Report assessing the harmonization of coordinated RD&CT | NRA approval received on the report | Report can be found here
 | General | 44 | Fallback procedures for Day ahead Flow Based Market Coupling | NRAs referred to ACER for the decision on the approval of Fallback Procedures | 
Work in progress
Work not started
Work approved
More information can be found on Core CCR webpage: https://www.entsoe.eu/network_codes/ccr-regions/#core

## Slide 3: Overview of Core CCR obligations
Network Code/Guideline |  | Art. | CCR Obligation | Current status of methodology developments | ENTSO-E Website Link
FCA | Long Term | 31.1 | Regional design of Long Term Transmission Rights (LTRs) in CCRs where LTRs exist | CERRF approved the third amendement on LTTR design on 09/06: Final local NRA approval received on 21/09/20 | 
 |  | 10.1 | Common Capacity Calculation Methodology for Long Term capacities | NRA approval started on 30/11/2020. | 
 |  | 16.1 | Methodology for splitting Long Term capacities | NRA approval received on 14/07/2020 | Methodology was sent to ENTSO-E for publication on it website.
 |  | 21.1 | Operational rules for merging the individual grid models | Under development by all TSOs within ENTSO-E. | 
 |  | 21.2 | Operational rules for coordinated capacity calculators | Not yet launched | 
 |  | 52 | Regional requirements of the harmonised allocation rules (Annex) | Core NRAs referred to ACER for the decision. ACER published their final decision (29/10/2019), available here | Final version of the methodology available here
Status of methodology developments
G.VISAN
Work in progress
Work not started
Work approved
More information can be found on Core CCR webpage: https://www.entsoe.eu/network_codes/ccr-regions/#core