## Slide 1: RfG implementation monitoring - 2019 preliminary results
GC ESC, 21 March 2019

## Slide 2
Background
RfG implementation monitoring - 2019
Following the discussions at the 12th GC ESC meeting, ACER circulated with all NRAs an implementation monitoring questionnaire on 22.1.2019
  Caveat! NRA is not responsible for the approval of SOs proposals in all MSs.
16 NRAs provided their responses by 13.3.2019

## Slide 3
Preliminary assessment
RfG implementation monitoring - 2019
Banding
2 TSOs missed the deadline for submitting the proposal for thresholds according to Article 5(2) (up to 1 month delay);
NRAs confirmed that TSOs coordinated with adjacent TSOs and DSOs of the proposal for thresholds and conducted a public consultation in accordance with Article 5(3);
Two proposals haven’t been approved yet. One NRA missed the deadline for the approval (6 months after the receipt of the TSO proposal).

## Slide 4
Preliminary assessment
RfG implementation monitoring - 2019
Requirements of general application
1 TSO missed the deadline for submitting their proposal;
System operators provided a common proposal in two cases. Separate but coordinated proposals by TSO and other SOs were provided in one case. TSO was the sole submitter of the coordinated proposal in the rest of the cases;
Three proposals haven’t been approved yet. Two NRAs missed the deadline for the approval (6 months of the receipt of the proposal).

## Slide 5
Preliminary assessment
RfG implementation monitoring - 2019
Application of requirements
In the majority of cases, the PGMs connected until 27th of April 2019 will be subject to old rules.

## Slide 6
Preliminary assessment
RfG implementation monitoring - 2019
Presence of an authorised certifier issuing equipment certificates and PGM documents
One NRA was able to confirm the presence of such certifiers in the MS. Another confirmed the presence of the PPM and SPMG testing authorised certifier. A few NRAs confirmed ongoing activities towards ensuring such certifiers in the MS.

## Slide 7
Preliminary assessment
RfG implementation monitoring - 2019
Certification and validation processes adopted
Half of the NRAs confirmed the adoption of the certification and validation processes before 27 April 2019